# WBS Final Project — Project Proposal

## Explainable Machine Learning for Anomaly Detection and Fault Diagnosis in Batch Distillation

## 1. Project Overview

The project aims to develop an explainable machine-learning approach for detecting anomalies and diagnosing process faults in a batch distillation process.

The project will use a publicly available dataset containing real experimental process data from a laboratory-scale batch distillation plant, including sensor measurements, actuator signals, and detailed anomaly information.

The goal is not only to build a predictive model, but to investigate whether ML can provide interpretable information about why a process is classified as abnormal.

## 2. Problem Statement

Chemical and industrial processes can experience disturbances caused by factors such as:

- sensor problems,

- actuator disturbances,

- changes in process conditions,

- disturbances affecting process operation.

Detecting that a process is abnormal is useful, but process engineers also need to understand:

What is causing the abnormal behavior, and which process variables provide evidence for this diagnosis?

This project therefore combines anomaly detection, fault diagnosis, and explainable ML.

## 3. Dataset

The project will use a publicly available Batch Distillation Dataset from RPTU/TUM.

Key characteristics include:

- 119 experiments

- Real experimental process data

- Measurements at approximately 1-second intervals

- Process sensor measurements

- Actuator measurements

- Normal and anomalous experiments

- Detailed anomaly/fault metadata

- Additional NMR, GC and simulation data available for potential future extensions

The dataset provides a strong connection between chemical engineering/process engineering and machine learning.

## 4. ML Approach

The project will follow a progressive three-level approach.

### Level 1 — Anomaly Detection

First, investigate:

Can ML distinguish normal from abnormal process behavior?

Process Data

↓

Feature Engineering

↓

Classification Model

↓

Normal / Anomaly

This forms the core project objective.

### Level 2 — Fault Diagnosis

If Level 1 is successful, investigate:

Can ML distinguish different types of process disturbances?

For example:

Anomaly

↓

Fault Category

├── Sensor-related

├── Actuator-related

└── Process-related

This is an important extension, but it will not compromise the core project if the available data does not support it sufficiently.

### Level 3 — Explainable ML

The main differentiating component:

Which process variables drive the model's predictions?

Methods such as SHAP and feature importance will be used to investigate the model's decisions.

The resulting explanations will then be compared with the known/documented causes of the process disturbances.

This allows us to ask not only:

Is the model accurate?

but also:

Does the model identify process variables that make sense from a chemical/process-engineering perspective?

## 5. Planned Workflow

Raw Experimental Data

↓

Data Understanding

↓

Data Quality & EDA

↓

Time-Series Preprocessing

↓

Feature Engineering

↓

Experiment-Level Train/Test Split

↓

Baseline Classification

↓

Model Development

↓

Fault Diagnosis

↓

Explainable ML

↓

Process Engineering Interpretation

↓

Final Evaluation

A key methodological consideration will be avoiding data leakage between experiments. The train/test split will therefore be performed at the experiment level rather than randomly splitting individual time-series observations.

## 6. Planned Models

The exact model selection will be determined after EDA and feature engineering.

Initial candidates:

- Logistic Regression

- Decision Tree

- Random Forest

- Gradient Boosting / XGBoost

The models will be compared using appropriate classification metrics, rather than relying on accuracy alone.

Potential metrics include:

- Precision

- Recall

- F1-Score

- Balanced Accuracy

- ROC-AUC / PR-AUC

- Confusion Matrix

## 7. Explainability

The explainability stage will investigate:

- Which process variables are most important?

- Are important variables consistent across experiments?

- Which variables influence individual predictions?

- Do the model explanations correspond to documented fault mechanisms?

- Can ML results be interpreted in a meaningful process-engineering context?

This is particularly important because the project aims to demonstrate interpretable industrial ML, rather than treating the model as a black box.

## 8. Project Scope

### Core — guaranteed

Anomaly Detection + Explainable ML

### Target — if supported by the data

Fault Diagnosis

### Out of scope for the initial implementation

- Deep-learning/time-series architectures

- NMR/GC integration

- Simulation integration

- Real-time deployment

- Web application

- Production deployment

These can be documented as potential future work rather than risking the core project timeline.

## 9. Timeline

The project has a fixed presentation deadline of 17 September 2026.

We have approximately four weeks available.

| Phase | Dates | Main outcome |
| --- | --- | --- |
| 1. Data & Problem Definition | 20–26 Aug | Dataset understood and ML problem defined |
| 2. EDA & Feature Engineering | 27 Aug–2 Sep | ML-ready dataset + first model |
| 3. ML Development | 3–9 Sep | Final candidate model |
| 4. Explainability & Validation | 10–14 Sep | Final analysis |
| 5. Finalization | 15–16 Sep | Documentation + presentation |
| Final Presentation | 17 Sep | Project presentation |

### Key milestones

26 Aug — M1: Data Ready
Dataset, target and evaluation strategy defined.

2 Sep — M2: First Model
Complete first pipeline from raw data to prediction.

9 Sep — M3: Model Freeze
Final ML approach selected.

14 Sep — M4: Analysis Freeze
Explainability and technical analysis completed.

16 Sep — M5: Project Freeze
Final project and presentation ready.

17 Sep — Final Presentation

## 10. Expected Deliverables

By the end of the project:

- Clean and reproducible data-processing pipeline

- Exploratory data analysis

- Feature-engineering pipeline

- Baseline and final ML models

- Model evaluation and comparison

- Fault-diagnosis analysis, if supported

- SHAP / Explainable ML analysis

- Process-engineering interpretation

- Final documentation / GitHub project

- Final WBS presentation

## 11. Why This Project

The project combines three areas directly relevant to my background and target career:

Chemistry

→ understanding chemical processes and separation

Process Engineering

→ sensors, actuators, process behavior and fault mechanisms

Data Science

→ Python, feature engineering, machine learning, model evaluation and Explainable AI

This creates a direct bridge between my existing scientific/engineering background and my transition toward Data Science, Analytics Engineering and Industrial Data & AI.

## 12. Final Project Objective

Develop and evaluate an explainable machine-learning approach that can detect abnormal behavior in a batch distillation process and, where supported by the data, identify the underlying fault type and the process variables driving the model's decision.

The project will therefore demonstrate not only predictive performance, but also whether machine-learning results can be translated into meaningful process-engineering insights.